# Maddy AI Video Editor

AI BUILD BRIEF + MASTER CODEX PROMPT | Version 1.0 | 18 October 2026

A professional handoff document for an AI coding agent to design, implement, test, and package a Windows EXE installer with Adobe Premiere Pro integration.

# 1. Outcome and honest delivery criteria

Target: MaddyAIEditor_Setup_v1.0.exe for Windows 11 x64, accompanied by a Premiere UXP .ccx plugin. The EXE is an installer for a standalone agent; Premiere itself is a separately licensed prerequisite. The agent must work for media analysis even without Premiere. Timeline actions must use verified supported Adobe APIs.

Important: sharing this document with an AI does not itself guarantee a working installer. The AI needs a Windows build environment, a licensed/testable Premiere installation, Adobe UXP tooling, and testing access. It must report blockers rather than invent a successful build.

# 2. Baseline capabilities and release scope

| Version 1.0 must have | Later / conditional |
| --- | --- |
| Desktop GUI, file import, job status, settings | Automatic creative grading and advanced effects |
| ffprobe metadata; scene/silence analysis | Automatic cinematic transitions |
| Transcription adapter; SRT caption output | Polished bilingual caption animation |
| Timecoded edit plan; review/approve | Highlight ranking using advanced multimodal models |
| Premiere connection and safe project inspection | Full editing/extraction across all Premiere versions |
| Duplicate-sequence changes where verified API supports | One-click no-review autonomous publishing |
| Windows EXE installer + separately packaged CCX | Enterprise MSI / centralized fleet deployment |

# 3. Required developer environment

Windows 11 x64 for final PyInstaller/Inno Setup builds and installer QA; Git, Python, Node.js, Visual Studio Code and Codex.

Adobe Premiere Pro (target 25.6+), Creative Cloud Desktop, UXP Developer Tool; inspect exact API availability for installed versions.

FFmpeg/ffprobe and optional scene detector; pin dependencies and check redistribution obligations.

PySide6 GUI, FastAPI localhost bridge, MCP SDK, UXP JavaScript plugin, Pydantic validation.

A local sample video for tests; no production footage is necessary for initial engineering.

# 4. Architecture and boundaries

Desktop UI (PySide6) → local authenticated service / agent (FastAPI) → media workers (FFmpeg, speech, analysis) and MCP tools. Premiere UXP plugin ↔ authenticated localhost bridge ↔ validated edit operations. The desktop UI issues approval tokens for changes; the agent cannot silently alter originals.

# 5. Implementation sequence and acceptance gates

## 0 — Architecture & capability check

Confirm installed versions; read official API docs; define schema, threat model and acceptance tests. Gate: version-and-capability matrix published.

## 1 — Standalone desktop app

Implement import UI, preview metadata, status/progress, logs, configuration. Gate: tests and working launch on Windows.

## 2 — Media analysis

Probe files, detect silences/scenes, transcribe and export SRT, create JSON edit plan. Gate: deterministic fixture-based tests and playable source integrity.

## 3 — Premiere connection

Build UXP plugin to inspect project/sequence and connect to secure local bridge. Gate: demonstrated in real Premiere.

## 4 — Safe edits

Apply approved cuts only on duplicate/new sequence using confirmed APIs. Gate: sequence and original remain recoverable, with logs.

## 5 — Agent & MCP

Expose scoped MCP tools; implement approvals and negative tests; no arbitrary shell tool. Gate: documented tool-contract tests.

## 6 — EXE/CCX build

Package EXE with PyInstaller, CCX in UXP Developer Tool, create Inno Setup EXE installer. Gate: artifacts exist with hashes.

## 7 — Clean-machine QA

Install, connect, analyze, apply safe edits, uninstall on clean Windows VM. Gate: signed-off test report and known limitations.

# 6. Packaging and installation rules

Build PyInstaller on Windows, not Linux. Choose a one-folder build initially for transparent dependencies.

Create Inno Setup script with Start Menu shortcut, uninstall entry, version checks and optional plugin onboarding.

Package Premiere plugin via Adobe UXP Developer Tool as .ccx. End users install using Adobe Creative Cloud Desktop or approved UPIA workflow.

Installer must not claim to include Premiere Pro or silently change its licensing/settings.

Store optional API keys in Windows credential storage; server binds only to 127.0.0.1 and authenticates requests.

Hash installer and plugin; prepare third-party licenses, release notes and known limitations.

# 7. Non-negotiable test cases

Missing Premiere / wrong Premiere version; plugin not installed; plugin disconnect or timeout.

Corrupt video, unsupported codec, missing FFmpeg, insufficient disk space and inaccessible folders.

Long source footage, cancel processing and restart after interrupted job.

Kannada and English transcription quality review; Unicode SRT validity and time alignment.

Reject paths outside allowlist, unauthenticated localhost requests, malformed MCP commands and unapproved writes.

Prove source video and original project remain unchanged after editing operations.

Install and uninstall on clean Windows 11; smoke test first launch and Adobe plugin connection.

# 8. Handoff checklist

☐ Source repository and lockfiles

☐ MaddyAIEditor_Setup_v1.0.exe

☐ Premiere plugin .ccx

☐ SHA-256 checksums

☐ User guide and installer guide

☐ QA report with actual results

☐ Known limitations / API compatibility

☐ Rollback and uninstall notes

# 9. Master AI prompt — share the accompanying text file

Use the companion “Maddy_AI_Editor_Codex_Master_Prompt.txt” as the full, copyable, implementation-level instruction. It includes role, exact tooling, user workflow, MCP tool contracts, security requirements, phase gates, expected artifacts, and instruction to generate real working files and tests.

Quick first message to Codex: “Read Maddy_AI_Editor_Codex_Master_Prompt.txt as the binding project brief. Begin Phase 0, inspect the environment, then implement Phase 1 and run its tests. Continue through the next executable phases. Never mark untested Premiere or Windows packaging work as complete.”

# 10. Official references

Premiere UXP overview: https://developer.adobe.com/premiere-pro/uxp/

Premiere UXP API: https://developer.adobe.com/premiere-pro/uxp/ppro-reference/

UXP plugin packaging: https://developer.adobe.com/uxp/guides/how-to/distribution/package/

UXP installation: https://developer.adobe.com/premiere-pro/uxp/plugins/distribution/install/

OpenAI Docs MCP: https://developers.openai.com/learn/docs-mcp

PyInstaller: https://pyinstaller.org/en/stable/

Inno Setup: https://jrsoftware.org/isinfo.php